CS2212 Team 8 Meeting Minutes

**Date:** Feb. 10th, 2015

**Attendance:** Motahera Shermin (TA), Jaisen Bynoe, Geoffrey Leung, Chao Li (Lily), Hanxiang Pan (Henry), Anthony Taylor, Zihao Wang (Hans)

**Discussion**

* pivotal tracker needs to be updated weekly
* story –measurable, one thing that can be done in one go, or else it should include a lot of tasks (tradeoff between specific and measurable)
* task – more specific
* UI
  + current temp – center
  + icon
  + fixed size
  + Make 8 hours-calls/day and 8 days for long-term forecast to save effort
* weather and temperature are the most important things – show in one display

GUI structure (generic TBD)

* output
* input

Specific positions in the team

* UML – Jaisen, Geofferry
* Pivotal tracker – Lily
* Github, debugger - Anthony
* UI – Geoffery, Anthony
* Lead Programmer, code documentation – Hans
* Meeting Coordinator (CIO), debugger- Henry

**Things to be done (having valid tasks):**

* Mock up the UI (due the meeting after reading)
  + draft some UI by hand
  + can play with GUI with a generic view back-end
  + break down into different parts for each individual
* UML class diagram finalize
* Personal profile page